FINSIGHT

Personal Finance Platform

Product & Technical Roadmap

V1 · V2 · V3

Prepared: March 2025

# About This Document

This document outlines the product vision, technical architecture, and phased implementation plan for Finsight — a personal finance tracking platform built for Indian users. It is intended for review by both business stakeholders and the engineering team.

| Audience | Business team, product owners, engineering team |
| --- | --- |
| Status | Planning — Pre-development |
| Versions Covered | V1 (MVP), V2 (Insights Engine), V3 (Integrations) |
| Target Market | Indian retail investors and salaried professionals (INR) |

# Product Vision

Finsight gives individuals a single place to track their net worth, monitor spending, and plan financial goals — without connecting to any bank or broker in V1. Users enter and manage their financial data manually, with CSV import/export for convenience.

### Core User Goals

- Know their net worth at any point in time

- Track where their money goes each month

- Monitor assets and liabilities in one view

- Set savings goals and track progress manually

V1 is deliberately simple: no automation, no third-party connections. The goal is to build trust and a strong data foundation before adding complexity in V2 and V3.

# Recommended Technology Stack

The stack is chosen for zero server management in V1, generous free tiers, and a smooth path to scale in V2 and V3. All components sit within the Firebase and Vercel ecosystems — there is no custom backend server until V3 broker integrations require one.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | Web application framework with server components and routing |
| UI Library | shadcn/ui + Tailwind CSS | Accessible component library with utility-first styling |
| Charts | Recharts | Composable charting library for net worth trends and breakdowns |
| Authentication | Firebase Auth | Google OAuth + Email/Password — free up to 10,000 MAU |
| Database | Cloud Firestore | NoSQL document database — generous free tier, real-time capable |
| File Storage | Firebase Storage | CSV upload staging — free 5 GB storage on Spark plan |
| Backend Jobs | Firebase Cloud Functions | Serverless functions for scheduled jobs (introduced in V2) |
| Hosting | Vercel | Automatic CI/CD, edge deployment, free tier for personal projects |
| Email | Resend (V2+) | Transactional email for monthly summaries and reminders |

## Cost at Each Stage

All V1 infrastructure runs on free tiers. Paid costs only arise in V2 (email sending) and V3 (broker APIs).

| Version | Firebase | Vercel | Third-party APIs |
| --- | --- | --- | --- |
| V1 — MVP | Free (Spark plan) | Free (Hobby plan) | None |
| V2 — Insights | Free / Blaze if functions scale | Free / Pro if traffic grows | Resend ~$0–20/mo email |
| V3 — Integrations | Blaze pay-as-you-go | Pro plan recommended | Zerodha Kite ₹2,000/mo; AA gateway varies |

## Data Model Overview

All user data lives in Firestore under a single users/{userId} root. This structure supports multi-user households in V2 without breaking changes to V1 collections.

| Collection | Contents |
| --- | --- |
| users/{userId}/accounts | Cash, bank accounts, credit cards with balances |
| users/{userId}/transactions | All income and expense entries with category, account, date |
| users/{userId}/assets | Stocks, MF, Gold, Crypto, FD — manually entered, with source field for V3 |
| users/{userId}/liabilities | Loans and dues — name, total amount, outstanding amount |
| users/{userId}/goals | Savings goals with target amount, target date, current progress |
| users/{userId}/categories | Default categories seeded on signup + user-defined additions |
| households/{householdId} | V2+ — shared household linking multiple user IDs |

V1 — MVP: Tracking Layer

## Objective

Deliver a usable personal finance tracker with full net worth visibility. No automation, no third-party connections. Users enter data manually or via a standardised CSV template.

Target timeline: 5–6 weeks from kickoff to production deployment on Vercel.

## Features

### Dashboard

- Net worth trend graph with 3-month, 6-month, and 1-year views

- Assets vs. Liabilities breakdown (donut chart)

- Monthly expense summary and category-wise distribution

- Recent transactions feed

### Transactions

- Add, edit, and delete transactions

- Income and expense types

- Multi-account support: Cash, Bank accounts, Credit cards

- Category assignment from a preset list (user-extensible)

- Monthly filtering and search

Default categories: GROCERY, MEDICAL, TRIP, WEEKEND, PARTY. Users can add custom categories from the transaction dialog.

### Assets

- Manual asset entry with support for: Stocks, Mutual Funds, Gold, Crypto, Bank / FD, Cash

- Aggregated asset view with type-wise allocation breakdown

- CSV import and export in a fixed template format

### Liabilities

- Manual entry only — no EMI or repayment schedule tracking in V1

- Fields: Name, Total Amount, Outstanding Amount

- CSV import and export

### Goals

- Create goals with: Name, Target Amount, Target Date

- Manual progress updates — user enters current saved amount

- Progress bar and percentage display per goal

### Profile

- Basic user information (name, email)

- Base currency: INR — static in V1, multi-currency is out of scope

- Manage accounts (add / remove Cash, Bank, Credit Card accounts)

### CSV Import / Export

A fixed-column CSV template is enforced across transactions, assets, and liabilities. Users download a blank template, fill it in, and upload — no column-mapping UI is needed.

| Data Type | CSV Columns |
| --- | --- |
| Transactions | date (DD-MM-YYYY), type (income/expense), amount, category, account_name, notes |
| Assets | name, type, current_value, units, notes |
| Liabilities | name, total_amount, outstanding_amount, notes |

## Build Phases

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1 | Week 1 | Firebase project setup, Auth (Google + Email/Password), Next.js scaffold, Firestore security rules |
| Phase 2 | Week 2–3 | Accounts, Transactions (add/edit/delete), category system, CSV import/export |
| Phase 3 | Week 3–4 | Assets (all types), Liabilities, CSV import/export for both |
| Phase 4 | Week 4–5 | Dashboard charts, Net worth calculation, Goals page |
| Phase 5 | Week 5–6 | Profile page, responsive polish, Vercel deployment, error handling, empty states |

## V1 Deliverable

Users will be able to:

- Track all income and expenses across multiple accounts

- Track assets across 6 asset types and liabilities

- View their net worth at any point with trend graphs

- Set and manually track savings goals

- Import and export all data via CSV

V2 — Financial Insights Engine

## Objective

Layer intelligence on top of V1's data foundation. Introduce automated analysis, a Financial Health Score, enhanced goal tracking, notifications, and multi-user household support — all without requiring third-party integrations.

V2 introduces Firebase Cloud Functions for the first time — enabling scheduled background jobs and triggered recalculations. No breaking schema changes from V1.

## New Features

| Feature | Description |
| --- | --- |
| Spending Pattern Analysis | Month-over-month comparison per category, biggest movers highlighted on the dashboard |
| Financial Health Score | A composite score calculated from savings rate (40%), debt ratio (30%), and asset allocation diversity (30%). Stored in Firestore and recalculated monthly or on new transaction. |
| Goals — Enhanced | Monthly required savings calculation based on target amount and remaining time. On track / Off track indicator per goal. |
| Net Worth Projection | 3–5 year forecast based on current net worth growth rate. Assumptions (e.g. 12% equity growth, 7% FD return) are shown transparently to the user. |
| Notifications | Monthly financial summary via email. Payment reminders for tracked liabilities. Sent via Resend (transactional email service). |
| Multi-user / Family Accounts | Household collection linking multiple user IDs. Shared net worth view. Per-member transaction and asset breakdown. |

## Technical Additions

- Firebase Cloud Functions (Node.js): scheduled monthly summary job, score recalculation trigger on write

- New Firestore collections: insights/{userId}, scores/{userId}, households/{householdId}

- Resend API for transactional email delivery

- Firestore security rules updated to support household member read access

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1 | Week 1–2 | Cloud Functions setup, monthly summary job, health score recalculation trigger |
| Phase 2 | Week 2–3 | Financial Health Score UI, spending pattern page, top category widgets |
| Phase 3 | Week 3–4 | Net worth projection charts, enhanced Goals page with on-track indicators |
| Phase 4 | Week 4–5 | Multi-user household flow, invite by email, shared dashboard |

V3 — Broker & Bank Integrations

## Objective

Automate data ingestion from brokers and banks, eliminating manual entry for investment portfolios and bank transactions. V3 is a significant engineering effort and carries compliance and cost considerations that must be evaluated before development begins.

V3 requires moving to Firebase Blaze (pay-as-you-go) plan. Broker API costs and Account Aggregator gateway fees apply. A cost-benefit review is recommended before committing to this phase.

## Broker Integrations

| Feature | Description |
| --- | --- |
| Zerodha Kite Connect | OAuth-based portfolio holdings sync. Per-user auth token expires daily — a token refresh flow must be built. API access costs ₹2,000/month. |
| Angel One SmartAPI | Similar OAuth flow to Zerodha. Free tier available — better for cost-sensitive early stage. Documentation quality is inconsistent. |
| Auto-sync Pipeline | Cloud Functions scheduled job fetches holdings nightly, reconciles with manual entries (using source field), and flags discrepancies to the user. |

## Bank Data Sync — Account Aggregator Framework

Direct bank scraping is not used. Instead, Finsight registers as a Financial Information User (FIU) with an Account Aggregator (AA) gateway — either Finvu or Setu — and follows the RBI-mandated consent framework.

- User explicitly grants consent per bank account through an AA-approved flow

- Bank statement data is pulled and parsed into the transaction format

- Deduplication runs against existing manual entries before import

- Consent management, renewal, and revocation must be implemented as required by RBI guidelines

The AA framework is the correct path for India — not screen scraping. Compliance work (FIU registration, consent UI, data handling) should be scoped with a legal advisor before V3 development begins.

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1 | TBD | Zerodha / Angel One OAuth flow, Cloud Functions proxy layer, source-tagged asset sync |
| Phase 2 | TBD | AA gateway integration (Finvu or Setu), RBI-compliant consent flow, bank transaction import |
| Phase 3 | TBD | Deduplication engine, discrepancy flagging, nightly sync scheduler |

# Key Decisions Before Development

The following decisions should be confirmed before V1 development begins to avoid costly rework later.

| Decision | Recommendation |
| --- | --- |
| Currency scope in V1 | INR only — static. Multi-currency deferred to a later version. Base currency is set on profile and cannot be changed. |
| CSV column format | Lock the columns before launch. Users will build workflows around the template. Changing it post-launch is a breaking change. |
| Firestore security rules | Write and review rules before launch — not after. Every document must be readable only by its owning userId. |
| Composite indexes | Plan Firestore composite indexes early for queries on userId + month + category. Missing indexes cause slow queries and quota issues in production. |
| Auth providers in V1 | Google OAuth + Email/Password. No phone auth, social login, or SSO in V1. |

# Roadmap Summary

| Version | Name | Timeline | Primary Value |
| --- | --- | --- | --- |
| V1 | MVP Tracker | 5–6 weeks | Net worth visibility, manual tracking, CSV import/export |
| V2 | Insights Engine | 4–5 weeks | Health score, projections, notifications, family accounts |
| V3 | Integrations | TBD | Auto-sync from Zerodha, Angel One, and banks via AA framework |

This document will be updated as decisions are confirmed and development progresses. Questions or feedback should be directed to the product owner.